DPWWRNW – THE PAYMENT SYSTEM RISK MANAGEMENT PLAN

CONTRACT NO: PWR 107/22

DESCRIPTION:	PROJECT, PROGRAMME AND PORTFOLIO MANAGEMENT TO PROJECT, PROGRAMME AND PORTFOLIO MANAGEMENT (PPPM) SERVICES FOR THE NORTH WEST DEPARTMENT OF PUBLIC WORKS AND ROADS FOR A PERIOD OF THIRTY-SIX (36) MONTHS

DOCUMENT CONTROL SHEET

The purpose of this form is to ensure that documents are reviewed and approved prior to issue. The form is to be bound into the front of all documents issued by GO BENG DBG PROJECTS (PTY) LTD JOINT VENTURE

DOCUMENT PROPERTIES

| Item | Description |
| --- | --- |
| Document Title | DPWWRNW – THE PAYMENT SYSTEM RISK MAMAGMENT PLAN |
| Client | NORTH WEST PUBLIC WORKS AND ROADS |
| Consultant | GO BENG CONSULTING - DBG PROJECTS (PTY) LTD JOINT VENTURE |
| Document Status | FINAL REPORT |
| Date |  |

VERSION CONTROL

| Version | Prepared By | Signature |
| --- | --- | --- |
| FIRST DRAFT | Stefan van Tonder |  |
| Version | Reviewed By | Signature |
| FIRST REVIEW | Nelisiwe Mnyazana |  |

APPROVED FOR EXTERNAL ISSUE BY

| Version | Approved By | Signature |
| --- | --- | --- |
| FINAL REPORT | Phumza Smith |  |

TABLE OF CONTENTS

1.	EXECUTIVE SUMMARY	5

2.	INTRODUCTION and Objective	5

3.	Methodology	5

4.	Risk Identification	6

5.	Risk Mitigation and Control Strategies include:	6

6.	Risk Monitoring	6

7.	Roles and Responsibilities	7

8.	Communication Plan	7

9.	Documentation and Record-Keeping	8

10.	Review and Continuous Improvement	8

ABBREVIATIONS

AG - Auditor-General

AOPO - Audit of Predetermined Objectives

AOP – Annual Operational Plan

APP - Annual Performance Plan

CREAM – Clear, Relevant, Economic, Adequate and Monitorable Principle

DPME - National Department of Monitoring and Evaluation

EPWP - Expanded Public Works Programme

FMPPI - Framework for Managing Programme Performance Information

KPI - Key Performance Indicator

MEC - Member of Executive Council

MTDP - Medium Term Development Plan

MTEF - Medium Term Expenditure Framework

NDP - National Development Plan

NMTDP - National Medium-Term Development Plan

NDPW -  National Department of Public Works

NWDPWR – North West Department of Public Works and Roads

SMART - Specific, Measurable, Achievable, Relevant, and Time-bound Principle

SOPA - State of Province Address

SP – Strategic Plan

PFMA - Public Finance Management Act

POE - Portfolio of Audience

PPPMU - Project, Programme and Portfolio Management Unit

TID – Technical Indicator Description

# EXECUTIVE SUMMARY

The North West Department of Public Works and Roads (NWDPWR) is responsible for implementing several vital initiatives aimed at fostering community development and alleviating poverty. Central to these efforts is the Community-Based Programme (CBP), a key component of the broader Expanded Public Works Programme (EPWP). The CBP focuses on creating employment opportunities, developing assets, enhancing skills, and improving infrastructure within local communities.

To support these objectives, an effective payment system is essential. This system is designed to manage various financial and administrative functions, including the disbursement of stipends, UIF, COIDA payments, medical assessments, participant supervision, training programs, and the procurement of Personal Protective Equipment (PPE) and tools for participants engaged in Programme 4: Community-Based Programme (CBP).

# purpose and Objective

## Purpose

To provide a structured and repeatable approach for managing risks associated with the Payment System.

## objective

- Safeguard public funds and prevent losses.

- Ensure payments are accurate, complete, valid, and timely.

- Comply with legislative and regulatory requirements.

- Protect confidential information and personal data.

- Minimise operational disruption.

- Enable effective governance and decision-making.

- Promote continuous improvement.

# Scope

This plan applies to all activities relating to the Payment System, including:

- Beneficiary registration and verification

- Approval workflows

- Banking validation n- Payment processing

- Reconciliations

- Supplier and service provider payments

- User access management

- Data management and reporting

- Incident handling

- Third-party service interfaces

# Methodology

Our risk management methodology involves the proactive identification and evaluation of potential risks at each workflow stage, with clear accountability assigned to designated risk owners. Risks are managed according to predefined thresholds, supported by escalation procedures for high-impact matters. The Department applies a continuous risk management cycle consisting of: (1) Identify Risks, (2) Assess Risks, (3) Implement Controls, (4) Monitor Indicators, (5) Report and Escalate, and (6) Review and Improve.

This approach emphasises continuous monitoring, timely response, and ongoing improvement. All risks are assessed on both an Inherent Risk basis (before controls) and a Residual Risk basis (after controls) to determine the effectiveness of existing controls and any further treatment required

# Risk Identification

Risks are identified through process reviews, workflow walkthroughs, stakeholder consultations, stakeholder interviews, historical data analysis, incident trend analysis, audit findings, data analytics, legislative changes, system changes and upgrades, and vendor performance reviews. Key risk sources include operational errors during registration and verification stages, compliance breaches, data security vulnerabilities, delays in stakeholder notifications, system failures, and third-party performance issues.

Risks are evaluated based on their likelihood and potential impact on workflow stages using the approved risk matrix. Likelihood ratings are: Rare, Unlikely, Possible, Likely, and Almost Certain. Impact ratings are: Insignificant, Minor, Moderate, Major, and Catastrophic. The risk matrix is used to prioritise mitigation efforts, with particular focus on high-priority risks such as delays in eligibility verification, fraud, security breaches, payment failures, and operational disruption.

Key Risk Categories

- Strategic

- Operational

- Financial

- Compliance

- ICT / Cybersecurity

- Fraud & Ethics

- Reputational

- Third-Party / Vendor

- Business Continuity

# Risk Mitigation and Control Strategies include:

- Implementing validation checks during Draft Capture and Submit Registration

- Automated completeness and eligibility checks to minimize manual errors

- Secure banking verification processes

- Supervisor review checkpoints to catch issues early

- Clear approval/rejection criteria to prevent inconsistencies

- Automated notifications to stakeholders to ensure timely communication

- Contingency plans for system outages or data breaches

# Risk Assessment Matrix

## Likelihood Scale

| Rating | Description |
| --- | --- |
| 1 | Rare |
| 2 | Unlikely |
| 3 | Possible |
| 4 | Likely |
| 5 | Almost Certain |

## Impact Scale

| Rating | Description |
| --- | --- |
| 1 | Insignificant |
| 2 | Minor |
| 3 | Moderate |
| 4 | Major |
| 5 | Catastrophic |

## Impact Scale

Risk Score = Likelihood × Impact

| Score | Rating |
| --- | --- |
| 1–5 | Low |
| 6–10 | Medium |
| 11–15 | High |
| 16–25 | Critical |

# Key Payment System Risks and Controls

| Risk | Key Controls |
| --- | --- |
| Duplicate payments | Validation rules, duplicate detection reports, reconciliations |
| Incorrect bank details | Bank verification, maker-checker approval |
| Fraudulent beneficiaries | Identity verification, audit trail, periodic reviews |
| Delayed payments | SLA monitoring, workflow alerts, escalation triggers |
| Unauthorised approvals | Role-based access, approval matrix |
| Data breach | Access controls, encryption, monitoring |
| System downtime | Backup systems, disaster recovery procedures |
| Incomplete records | Mandatory fields, document checks |
| Non-compliance | Compliance reviews, periodic audits |
| Vendor failure | Performance monitoring, contingency arrangements |

# Risk Monitoring and Key Risk Indicators (KRIs)

Risk monitoring is conducted on a continuous basis to ensure that identified risks remain within acceptable thresholds and that mitigation controls are effective. Key Risk Indicators (KRIs) are tracked regularly, including but not limited to:

- Registration error rates

- Verification turnaround times and backlogs

- Payment failure rates

- Duplicate payment exceptions

- Notification failures

- Unreconciled transactions

- Unauthorised access attempts

- Open audit findings and compliance breaches

KRIs are reviewed against defined thresholds to trigger early warning signals and enable proactive intervention.

Monthly risk reports are compiled and submitted to the Risk Management Team and relevant management structures, providing:

- Risk status updates

- KRI performance trends

- Emerging risks

- Effectiveness of mitigation actions

- Required escalations

An Incident Log is maintained to record all risk events, including root causes, corrective actions, responsible owners, and resolution timelines. Significant incidents are escalated in accordance with the defined escalation protocol and are incorporated into continuous improvement and risk review processes.

# Roles and Responsibilities

- Risk Owner: Responsible for managing specific risks, such as verification delays

- Risk Management Team: Oversees the overall risk process and reports to senior management

| Activity / Task | Department | PPMU (Risk Owner) | Compliance Officer | Stakeholders / Partners |
| --- | --- | --- | --- | --- |
| Identify Risks | C | R / A | I | C |
| Assess Risks | C | R / A | I | C |
| Develop Mitigation Strategies | C | R / A | I | C |
| Implement Risk Controls | C | R / A | I | C |
| Monitor and Track Risks | C | R / A | I | C |
| Communicate Risks to Stakeholders | C | R / A | I | A |
| Escalate Critical Risks | C | R / A | I | I |
| Review and Update Risk Plan | C | R / A | I | C |

- Stakeholders: Provide input and respond to risk mitigation actions

# Communication Plan

- All risk issues that could impact project scope, timeline, or budget must be escalated immediately.

- Use a standardized risk register template for reporting.

- Critical risks requiring urgent attention are flagged and communicated directly via phone or instant messaging, followed by formal written reports.

- Regular risk review meetings are scheduled to discuss updates, concerns, and mitigation strategies.

| Stakeholder | Responsible Person | Information to be Communicated | Frequency | Method of Communication |
| --- | --- | --- | --- | --- |
| Risk Management Team | PPPMU/Department | Risk register updates, mitigation progress, alerts | Weekly / Monthly | Risk reports, email, meetings |
| Senior Management / Payment System Leadership | PPPMU/Department | High-level risk summaries, critical issues, escalation | Monthly / As needed | Executive reports, presentations |
| Payment Operations / Risk Owners | PPPMU/Department | Specific risk details, action items, status updates | Monthly / As needed | Meetings, email updates |
| Payment Service Partners / Vendors | PPMU/SAGE | Risk impacts, mitigation plans, significant changes | As needed / when significant | Email, vendor portal updates |
| Compliance & Regulatory Bodies | PPMU/Department | Compliance risks, audit reports | Quarterly / As required | Formal reports, secure channels |

# Documentation and Record-Keeping

All identified risks, assessment results, mitigation plans, and incident reports are documented in the risk register

The following records shall be maintained:

- Risk Register

- Incident Log

- Action Tracker

- Audit Evidence

- Meeting Minutes

- Review Reports

- Control Test Results

Records shall be retained in accordance with approved retention schedules.

# Review and Continuous Improvement

The Risk Management Plan is reviewed quarterly Feedback from stakeholders is used to refine the risk mitigation strategies. This plan shall be:

- Reviewed quarterly for operational relevance.

- Formally refreshed annually.

- Updated after major incidents, audits, or system changes.

- Improved using lessons learned and stakeholder feedback.