DPWWRNW – THE PAYMENT SYSTEM- TEST AND GO-LIVE PLAN

CONTRACT NO: PWR 107/22

DESCRIPTION:	PROJECT, PROGRAMME AND PORTFOLIO MANAGEMENT TO PROJECT, PROGRAMME AND PORTFOLIO MANAGEMENT (PPPM) SERVICES FOR THE NORTH WEST DEPARTMENT OF PUBLIC WORKS AND ROADS FOR A PERIOD OF THIRTY-SIX (36) MONTHS

DOCUMENT CONTROL SHEET

The purpose of this form is to ensure that documents are reviewed and approved prior to issue. The form is to be bound into the front of all documents issued by GO BENG DBG PROJECTS (PTY) LTD JOINT VENTURE

DOCUMENT PROPERTIES

| Item | Description |
| --- | --- |
| Document Title | DPWWRNW – TEST AND GO-LIVE PLA |
| Client | NORTH WEST PUBLIC WORKS AND ROADS |
| Consultant | GO BENG CONSULTING - DBG PROJECTS (PTY) LTD JOINT VENTURE |
| Document Status | FINAL REPORT |
| Date | 30 January 2026 |

VERSION CONTROL

| Version | Prepared By | Signature |
| --- | --- | --- |
| FIRST DRAFT | Stefan van Tonder |  |
| Version | Reviewed By | Signature |
| FIRST REVIEW | Nelisiwe Mnyazana |  |
| Version | Approved By | Signature |
| SECOND REVIEW |  |  |

APPROVED FOR EXTERNAL ISSUE BY

| Version | Approved By | Signature |
| --- | --- | --- |
| FINAL REPORT |  |  |

TABLE OF CONTENTS

1.	EXECUTIVE SUMMARY	6

2.	Objectives	7

3.	Scope of Testing	7

4.	Test Types	8

4.1	Functional Testing	8

4.2	User Acceptance Testing (UAT)	8

4.3	Performance Testing (Limited / Pre-Go-Live)	8

4.4	Security Testing	8

5.	Test Environment	8

6.	Go-Live Strategy	9

7.	Test Deliverables	9

8.	Entry Criteria	9

9.	Exit Criteria	9

10.	Test Reporting	10

11.	Go-Live Strategy	10

12.	Go/No-Go Criteria	10

12.1	Business Readiness	10

12.2	Technical Readiness	10

12.3	Governance Readiness	11

13.	Go/No-Go Checklist	11

14.	Roles and Responsibilities	11

15.	Go-Live Activities (When Approved)	12

16.	Rollback Plan	12

17.	HyperCare and Support	12

18.	Evidence and Audit Artefacts	12

ABBREVIATIONS

AG - Auditor-General

AOPO - Audit of Predetermined Objectives

AOP – Annual Operational Plan

APP - Annual Performance Plan

CREAM – Clear, Relevant, Economic, Adequate and Monitorable Principle

DPME - National Department of Monitoring and Evaluation

EPWP - Expanded Public Works Programme

FMPPI - Framework for Managing Programme Performance Information

KPI - Key Performance Indicator

MEC - Member of Executive Council

MTDP - Medium Term Development Plan

MTEF - Medium Term Expenditure Framework

NDP - National Development Plan

NMTDP - National Medium-Term Development Plan

NDPW -  National Department of Public Works

NWDPWR – North West Department of Public Works and Roads

SMART - Specific, Measurable, Achievable, Relevant, and Time-bound Principle

SOPA - State of Province Address

SP – Strategic Plan

PFMA - Public Finance Management Act

POE - Portfolio of Audience

PPPMU - Project, Programme and Portfolio Management Unit

TID – Technical Indicator Description

# EXECUTIVE SUMMARY

The Payment System Test Plan defines the structured, governed approach through which the North West Department of Public Works and Roads (NWDPWR), supported by the PPPMO, validates system readiness prior to any production go-live decision. The Test Plan is explicitly designed to support audit, governance, and architecture compliance requirements while recognising that the system is not yet approved for full operational deployment.

The primary objective of this Test Plan is to provide demonstrable assurance that the system implemented to date are functionally sound, secure, and fit for business use within a controlled transition state. Testing is executed to confirm alignment with approved business processes, data standards, application functionality, and technology constraints, without prematurely committing the Department to production go-live.

The Test Plan follows TOGAF-aligned Implementation Governance principles (ADM Phase G), ensuring that system implementation is continuously assessed against approved architectures, requirements, and controls. Formal test exit criteria, defect management, and User Acceptance Testing (UAT) sign-offs act as compliance gates, preventing uncontrolled progression to production. Where risks, constraints, or dependencies remain unresolved, these are transparently managed through the system CRAIDs Register and escalated through established governance structures.

A key feature of this approach is the explicit integration of testing outcomes into Go / No-Go decision-making. Test results do not authorise go-live by default; rather, they inform Steering Committee decisions by providing evidence-based assessments of readiness, residual risk, and outstanding dependencies (such as hosting and infrastructure readiness). This ensures that any future transition to production is deliberate, defensible, and aligned with departmental risk tolerance.

In summary, this Test Plan provides:

- Independent assurance of functional, performance, and security readiness

- Clear accountability and decision-making ownership across PPPMO, IT,Business, and Steerco

- Full traceability between testing, CRAIDs, and governance decisions

- Audit-ready evidence aligned to TOGAF, PFMA, and AGSA expectations.

# This Test Plan therefore represents a controlled, compliant, and governance-driven readiness mechanism, ensuring that system progresses toward go-live only when business, technical, and governance conditions are fully satisfied.

# high-level objectives

- Verify that the system functions as designed against approved requirements

- Confirm data integrity following migration and configuration

- Validate system performance under expected operational load

- Confirm baseline security controls are implemented and effective

- Provide documented evidence for audit and governance forums

# SCOPE OF TESTING

In Scope:

- Testing of the core system module currently implemented, specifically Programme 4

- Data migration processes, including data quality assessments and validation checks

- User access controls and role-based permissions to ensure appropriate system security and user management

Out of Scope:

- Full-scale load testing in a production environment (scheduled to commence upon finalization of hosting arrangements)

- External third-party system integrations that are not yet activated or enabled

- Additional system integrations that are applicable but not included in the current implementation phase

# risks

| Risk Description | Mitigation Strategy |
| --- | --- |
| Test plan is based on the signed off requirements, any change may affect the schedule | Conduct early requirement review workshops with stakeholders; maintain a requirements traceability matrix |
| Legacy data may be inaccurate, incomplete, or inconsistent | Perform data cleansing, validation, and sample data migration before full testing |
| Key business users may not be available to execute UAT | Schedule UAT dates in advance; provide remote access or recorded test scripts; communicate expectations early |
| Insufficient test personnel to execute all test cases | Allocate additional testers or adjust schedule; prioritize critical test cases |
| Interfaces with BAS, GTO, SmartGov may not work as expected | Conduct early interface testing; engage integration teams; maintain detailed integration test scripts |

# TEST plan strategy

# FUNCTIONAL TESTING

Verification of Business Workflows for programme 4

Validation that all configured business processes and approval workflows operate in accordance with the approved requirements for each programme area, including accurate status transitions, role-based approvals, and process controls.

Validation of Core System Transactions (CRUD Operations)

Confirmation that users are able to correctly Create, Read, Update, and Delete records within the system, in line with defined access permissions, data validation rules, and audit trail requirements.

Validation of Reports and Dashboards

Verification that all standard and configured reports, dashboards, and data visualizations display accurate, complete, and real-time information aligned with system data and reporting specifications.

# USER ACCEPTANCE TESTING (UAT)

User Acceptance Testing (UAT) will be conducted using structured, scenario-based test cases executed by Programme Managers. Testing scenarios will reflect real operational processes to ensure the system supports day-to-day business activities across all relevant programmes.

All test activities will be validated against approved business requirements, documented workflows, and agreed process controls to confirm functional alignment and operational readiness.

Defects, observations, and user feedback will be formally recorded in the defect register, tracked to resolution, and reviewed prior to closure. Upon satisfactory completion of testing and resolution of critical issues, formal sign-off will be obtained from the designated Programme Managers.

# PERFORMANCE TESTING (LIMITED / PRE-GO-LIVE)

- Basic Response Time Validation
Verification that key system transactions and reports execute within acceptable response time thresholds under normal operating conditions.

- Limited Concurrent User Simulation
Controlled simulation of multiple concurrent users to assess system behaviour under moderate load conditions and identify potential bottlenecks.

- Network Dependency Assessment
Observation and evaluation of system performance relative to network availability and bandwidth capacity, aligned with the findings of the Network Capacity Assessment.

# SECURITY TESTING

- Validation of role-based access controls to ensure appropriate permissions are enforced

- Verification of authentication and authorization mechanisms for system security

- Assessment of secure data storage and upload controls to safeguard sensitive information

# TEST ENVIRONMENT

Testing will be conducted in a non-production (staging/test) environment configured to replicate the production hosting, database, and application layers, using anonymized or approved test data.

Hardware

- CPU: 3.3 Ghz – 3,7 Ghz​

- RAM: 8 GB​

- Storage: 1TB​

- OS: Linex

# roles and responsibilities

The successful delivery of the Payment System is dependent on clearly defined, formally assigned, and actively executed roles and responsibilities across the governance, business, and technical environments of the North West Department

This section establishes the accountability framework that will ensure:

- effective decision-making

- proper oversight and control

- segregation of duties

- traceability of approvals

- alignment between business ownership and technical implementation

- compliance with departmental governance and audit requirements

The roles defined in this Charter operate within the approved project governance structure and are mandatory for all project participants, including departmental officials, programme representatives, ICT, and PPPMU.

Each role carries:

- a clearly defined mandate

- decision rights

- approval authority

- performance accountability.

Responsibilities are allocated in a manner that:

- ensures business ownership of requirements, data, and user acceptance

- assigns technical accountability for solution design, configuration, and performance

- maintains executive oversight for strategic direction, funding, and phase

- provides independent assurance through risk, finance, SCM, and internal audit participation.

To support transparency and control, a formal RASCI model will be applied to all key deliverables and stage-gate approvals. This will ensure that:

- no deliverable is produced without an accountable owner

- no approval is granted without the appropriate authority

- all decisions are auditable and formally recorded.

this structured allocation of roles and responsibilities directly addresses the need for strengthened governance, improved control over project execution, and enhanced accountability for the achievement of project outcomes.

| Activity / Task | PPMU | Programme Managers | Workstream Champions |
| --- | --- | --- | --- |
| Test Plan Preparation | A | C | C |
| Test Case Execution | I | I | R |
| Defect Logging | I | I | R |
| Defect Resolution | I/R | I | C |
| UAT Execution | I | R | C |
| UAT Sign-Off | I | A | I |
| Infrastructure & Access Setup | I/R | I | I |
| Test Progress Reporting | A | I | I |

# TEST DELIVERABLES

| Test Phase / Activity | Deliverable / Output | Responsible | Entry / Exit Criteria |
| --- | --- | --- | --- |
| Planning | Approved Test Plan | PPPMU | Entry: None |
|  |  |  | Exit: Test Plan approved |
| Test Design | Test Cases and Scripts | Workstream Champions | Entry: Approved requirements and workflows |
|  |  |  | Exit: Test cases ready for execution |
| Test Execution | Test Execution Log | Workstream Champions | Entry: Configuration completed, test environment available and stable, test data prepared |
|  |  |  | Exit: Test cases executed with ≥95% pass rate |
| Defect Management | Defect Register | Workstream Champions / PPMU (for resolution) | Entry: Test execution started |
|  |  |  | Exit: All critical/high-severity defects resolved or accepted with mitigation |
| Test Closure | Test Summary Report | PPPMU | Entry: Test execution completed, defects resolved |
|  |  |  | Exit: Test Summary Report approved |
| UAT | UAT Sign-off Forms | Programme Managers | Entry: Functional testing completed, defects resolved |
|  |  |  | Exit: UAT sign-off obtained from Programme Managers |
| Test Reporting | Weekly Test Status Reports / Consolidated Test Exit Report | PPPMU | Entry: Test execution started |
|  |  |  | Exit: Reports submitted to Steering Committee |

# GO-LIVE STRATEGY

# The Go-Live Plan defines the governance, readiness checks, approvals, and controlled transition approach for the system. This plan is audit-ready and applicable even where the system is not yet proceeding to full production go-live.

- Phased deployment

- Constrained / pilot go-live where approved

- No-go-live decision until hosting, data readiness, and governance approvals are complete

# GO/NO-GO CRITERIA

# BUSINESS READINESS

Ensuring the organization is fully prepared for the system deployment is critical to achieving a successful implementation. This involves a series of key activities aimed at confirming that all business-related aspects are in place and functioning as expected. The Programme Managers will play a vital role in verifying and confirming the accuracy and completeness of the data to ensure reliable and consistent information across the system.

- Programme Managers to verify and confirm the accuracy and completeness of the data

- Business processes to be validated and thoroughly documented

- Completion of all Change Management activities to ensure smooth adoption and transition

# TECHNICAL READINESS

Achieving technical readiness is a fundamental step to ensure the system operates effectively and reliably upon deployment. This entails a series of preparatory activities focused on verifying that all technical components are in place and functioning correctly.

- Programme Managers confirm data quality and completeness

- Business processes validated and documented

- Change Management activities completed

# GOVERNANCE READINESS

- CRAIDs Register updated and approved

- Change Control approvals obtained

- Steering Committee endorsement

# GO/NO-GO CHECKLIST

The Go/No-Go assessment provides a comprehensive evaluation of the readiness to proceed with the deployment of the system. It encompasses the review of key criteria such as system functionality, data integrity, security measures, user acceptance, and completion of prerequisite activities like validation and documentation. Based on the current status and evidence gathered, a decision will be made to either approve the transition to production (Go) or identify remaining issues that must be addressed before proceeding (No-Go). This summary ensures stakeholders have a clear understanding of the system’s preparedness and the necessary actions to achieve a successful implementation.

| Readiness Area | Required Status / Confirmation | Supporting Evidence |
| --- | --- | --- |
| Test Exit Approval | Functional and UAT exit criteria met and formally approved | Approved Test Summary Report |
| Data Migration Verification | Data migration successfully completed, reconciled, and validated | QA Sign-Off / Data Reconciliation Report |
| Operational Runbooks | Operational procedures documented and approved | Operations Sign-Off |
| Support Model | Post-go-live support structure defined and resourced | Approved SLA / Support Plan |
| Governance Approval | Formal authorization to proceed to production | Steering Committee Minutes / Go-Live Resolution |

# ROLES AND RESPONSIBILITIES

| ROLE | Responsibility |
| --- | --- |
| Programme Sponsor | Final Go/No-Go decision |
| Steering Committee | Oversight and approval |
| PPPMO | Coordination and reporting |
| IT / GITO | Infrastructure and operational readiness |
| Vendor | Deployment and technical support |

# HYPERCARE AND SUPPORT

- Duration of 2 to 4 weeks following go-live, where applicable

- Daily triage and resolution of issues to ensure system stability and performance

- Provision of enhanced support from vendors and the PPPMO team to address any emerging challenges promptly

# EVIDENCE AND AUDIT ARTEFACTS

- Signed Go/No-Go Checklist indicating approval to proceed or halt

- Minutes from the Steering Committee meeting authorizing the deployment

- Approved Runbooks and Support Model outlining operational procedures and support frameworks

- Relevant communication artifacts used to inform and engage stakeholders throughout the process